## Slide 1: MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
MARCOM Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: MARCOM Progress
Progress made at this meeting
  Skeleton of 3GPP TS 22.119
  Addition of Chapter 1 Scope description
  Addition of Chapter 4 Overview description
  Addition of maritime safety and commercial maritime usage in the scope of MC specifications (TS22.179, TS22.280, TS22.281, TS22.282)
  Addition of requirements related to basic capabilities
  Addition of requirements related to notification and emergency request
Work/Study Item Completion: 70%
Controversial issues
  None
Notes: 1

## Slide 3: MARCOM Completion Date
Current expected dates to send TS to SA plenary:
  For information: SA#81 (09/2018)
  For approval: SA#82 (12/2018)
Have these dates been changed at this meeting? no
Estimated percentage completion:
  SA#81: 70%
  SA#82: 100%
Notes: 1

## Slide 4: MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Additional normative requirements based on outcomes of 3GPP TR 22.819
  Addition of annex A and annex B to describe the status of maritime communication inside a vessel and during vessel navigation
  Editorial updates for clarification
Planning for subsequent meetings
  Completion of 3GPP Rel-16 stage 1 normative work for MARCOM till the next SA1 meeting
Notes: 1

## Slide 5: MARCOM Essential Info
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180594
Notes: 1