## Slide 1: FS_5GMSG Status Update Study on 5G message service for MIoT
Jianping Zheng
China Mobile
FS_5GMSG Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: FS_5GMSG Progress
Progress made at this meeting
  2 new use cases
  consolidated potential requirements
  gap analysis
  conclusion and recommendation
Work/Study Item Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 3: FS_5GMSG Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#80 (06/2018)
  For approval: SA#81 (09/2018)
Have these dates been changed at this meeting? n
Estimated percentage completion:
  SA#81: 95%
  SA#82: 100%
Notes: 1

## Slide 4: FS_5GMSG Essential Info
This WI has been approved at SP#77
  Approved WID is in tdoc SP-170704
Notes: 1