## Slide 1: TR 22.827 Status Update Study on Audio-Visual Service Production
Konstantin Septinus
Sennheiser
FS_AVPROD acting Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, Florida, USA, 20 - 24 August 2018
Notes: 1

## Slide 2: FS_AVPROD Progress
Progress made at this meeting
  TR 22.827 Skeleton, scope and overview presented
  2 initial use cases introduced
Work/Study Item Completion: 10%
No Controversial issues
Notes: 1

## Slide 3: FS_AVPROD Completion Date
Current expected dates to send TR 22.827 to SA plenary:
  For information: SA#82 (12/2018)
  For approval: SA#83 (03/2019)
Have these dates been changed at this meeting? n
Estimated percentage completion:
  SA#81: 10%
  SA#82: 60%
  SA#83: 100%
Notes: 1

## Slide 4: FS_AVPROD Planning/Progress
Topics to focus on at next SA1 meeting:
  Enhancement of use cases
  New use cases
  Discussion on challenges dealing particularly with nomadic and ad-hoc production deployments and high-mobility production scenarios
Notes: 1

## Slide 5: FS_AVPROD Essential Info
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180340
Notes: 1