## Slide 1: FS_CMED Status Update Study on Communication Services for Critical Medical Applications
Mathieu Lagrange
b<>com
FS_CMED Rapporteur
3GPP TSG-SA WG1 Meeting #83
West Palm Beach, United Stated, 20 - 24 August 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CMED Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#81
Notes: 1

## Slide 3: FS_CMED Progress
Progress made at this meeting
  Study Item description agreed
Work/Study Item Completion: 0%
Draft TR 22.xxx Completion: 0%
Controversial issues
  n/a
Notes: 1

## Slide 4: FS_CMED Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: tbd
Notes: 1

## Slide 5: FS_CMED Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_CMED Planning/Progress
Topics to focus on at next SA1 meeting:
  Skeleton of TR, first new use cases and potential requirements
Planning for subsequent meetings
  SA1#85 (02/2019)
    Use cases and potential requirements
    First General TR’s sections
  SA1#86 (05/2019)
    Use cases and potential requirements
    Requirements consolidations
    Finalization of TR
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Agree on initial TR’s Skeleton and use cases description structure
  Agree on elementary collaboration rules
  Tentative start date: <09/2018>
Notes: 1

## Slide 8: FS_CMED Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 30%
  In two meetings: 70%
  In three meetings: 100%
Notes: 1

## Slide 9: FS_CMED Agreed documents
List of agreed documents at this meeting:
S1-182745 | b<>com, Novamint, Huawei, Hansung University, KT | New Feasibility Study on Communication Services for Critical Medical Applications (FS_CMED)
Notes: 1