## Slide 1: cyberCAV Status Update Service requirements for cyber-physical control applications in vertical domains
Michael Bahr
Siemens AG
cyberCAV Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: cyberCAV Status
Is this a new WI? n
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180585
Notes: 1

## Slide 3: cyberCAV Progress
Progress made at this meeting
  start of meeting: 34 tdocs (including 22.804 CRs)
  agreed on cyberCAV performance requirements
  agreed on update/further clock synchronization requirements
  agreed on cyberCAV security requirements (included in 22.261)
Work/Study Item Completion: 100%
Draft TS 22.104 Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: cyberCAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of Drafting session participants: ~35
Notes: 1

## Slide 5: cyberCAV Completion Date
Current expected dates to send TS 22.104 to SA plenary:
  For information: SA#82 (12/2018)
  For approval: SA#82 (12/2018)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: <WI Code> Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Notes: 1

## Slide 8: <WI Code> Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Notes: 1

## Slide 9: cyberCAV Agreed documents
List of agreed documents at this meeting (22.104 1/2):
S1-183351 | Nokia, Nokia Shanghai Bell, Siemens AG, Vodafone, Qualcomm, Huawei | Descriptive text for overview clause of TS 22.104
S1-183634 | Nokia, Nokia Shanghai Bell, Qualcomm | Restructure of 22.104
S1-183400 | Nokia, Nokia Shanghai Bell, Siemens AG, Huawei, Volkswagen AG | Performance KPIs for TS 22.104
S1-183401 | Siemens AG, China Telecom, Volkswagen AG | cyberCAV – 22.104 – summary of service performance requirements
S1-183356 | Siemens AG, Qualcomm, Nokia, Nokia Shanghai Bell | Update of TSN requirement
S1-183668 | Siemens AG, Nokia, Nokia Shanghai Bell | cyberCAV - 5G in Industrial Automation: Different and Multiple Time Domains for Synchronization
S1-183706 | Nokia, Nokia Shanghai Bell, Qualcomm | Clarification of TSN requirements in TS 22.104
S1-183360 | Ericsson | 22.104 - Clock synchronisation across 5G networks
Notes: 1

## Slide 10: cyberCAV Agreed documents
List of agreed documents at this meeting (22.104 2/2):
S1-183641 | Huawei, Siemens | cyberCAV – 22.104 –network performance: Communication service availability
S1-183404 | Siemens AG | cyberCAV - Communication service terminology w.r.t. 5G network and vertical applications
S1-183122 | ETRI | Removal of CRC from abbreviation list
S1-183395 | Siemens AG | cyberCAV - Update of 22.104 Annex C – Characterising communication services
Notes: 1

## Slide 11: cyberCAV Agreed documents
List of agreed documents at this meeting (22.261 1/1):
S1-183161 | Vodafone, Nokia, Siemens AG | CR22.261v16.5.0: Introduction of cyberCAV
S1-183405 | Nokia, Nokia Shanghai Bell, Siemens AG | CR22.261v16.5.0: Support for security requirements based on FS_CAV
S1-183407 | Siemens AG | CR22.261v16.5.0: Support for network interaction requirement for uninterrupted real-time video based on FS_CAV
S1-183406 | ETRI | CR22.261v16.5.0: Replacing private network with non-public network
Notes: 1