## Slide 1: MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
MARCOM Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Notes: 1

## Slide 2: MARCOM Progress
Progress made at this meeting
  Addition of requirement on the communication range between vessels at sea
Work/Study Item Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 3: MARCOM Completion Date
Current expected dates to send TS to SA plenary:
  For approval: SA#82 (12/2018)
Have these dates been changed at this meeting? no
Estimated percentage completion:
  SA#82: 95%
  SA#83: 100%
Notes: 1

## Slide 4: MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Editorial updates for clarification
Planning for subsequent meetings
  None
Notes: 1

## Slide 5: MARCOM Essential Info
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180594
Notes: 1