3GPP TSG-SA WG1 Meeting #84	S1-190003

Tallinn, Estonia, 18 – 22 February 2019

Title:	SA1-related topics at SA#82

Agenda Item:	2

Source:	SA1 Chairman

Contact:	Toon Norp [toon.norp@tno.nl]

Abstract: Summary of SA1 topics at SA plenary.

# Introduction

This document is a report of topics related to SA1 at TSG SA#82 (Sorrento, Italy, 12 - 14 December 2018).

The draft SA plenary meeting report is available at http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSG_82/Report/.

# SA1 Status Report

The SA1 Status Report in SP-180996 was presented for information and was Noted.

Release 16 is now frozen for Stage1. All outstanding Rel-16 work items were considered completed. There was no need for formal exceptions.

# Items of interest to SA1

## Time plan for Release 17

Time plans for Release 17 were discussed. Based on SP-181203, a drafting group created SP-181224. This was further revised in SP-181243 and then SP-181248 which was then endorsed. The following principles were endorsed:

- It is expected that the 3GPP wide coordination to determine the focus areas of Rel-17 will be at TSG#86 (December 2019).

- The target date for stage 1 completion is December 2019, with all normative work results to be at or more than 80 % completion by Sept 2019.

- The target for stage 3 completion of CT specifications will have a coordinated stage 3 target date with RAN. This is primarily for aspects that has dependencies with RAN protocol specifications that are subject to follow on ASN.1 coding. Other CT specifications that are independent with RAN have an additional 3 months to complete the stage 3 work of the release.

There was consensus to reduce the overlap of Stage 1 with Stage 2. There was also consensus that it is important for SA1 work items to be stable enough to be considered for the Rel-17 focus areas discussions in December 2019. There was less consensus on whether this implied a Stage1 freeze in December 2019 or a Stage1 freeze in September. The outcome is a compromise; the freeze date remains in December 2019, but in September 2019 any work item to be considered for Release 17 Stage 2 work needs to be at more than 80% complete. That should a) provide enough information to companies on what the work item contains, and b) provide enough stable material for 3GPP SA2 to start work.

Chairman’s assessment: The endorsed deadlines for Release 17 imply a ambitious, but doable planning for our Release 17 work. Studies for Release 17 should be completed by June 2019. In Q2 also the normative WIDs (and possibly TS templates) should be agreed. Q3 2019 can then focus on writing the Normative specifications. Q4 is for completing the remaining 20 % of the work items.

## RAN report (SP-181241)

The TSG RAN chairman (Balasz Bertenyi) gave a report (SP-181241) of what happened in the TSG RAN meeting.

The Release 15 deadline for ‘late drop’ has been postponed by 3 months. For Release 16 an arrangement is agreed where RAN1 target completion is three months in advance of RAN2 target completion.

The Release 17 package approval (when TSG RAN and TSG SA will decide on the contents of Rel-17) is planned for December 2019.

Chairman’s assessment: It is important for 3GPP SA1 to ensure that already by September 2019 it is clear what is contained in the Rel-17 work items. During Q4 2019, companies will prepare their input to Rel-17 prioritization discussions. Work items that are not sufficiently stable are unlikely to be considered.

## CT report (SP-181219)

The CT chairman (Georg Mayer) reported on the work in CT (SP-181219).

Not all enhMCPTT-CT and eMCDATA-CT work could be completed in Release 15. Some of the work will have to be done in Release 16.

# Status of SA1-related documents

Documents available at http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_82/Docs/

| Tdoc No. | Title | Agenda Item | SA1 tdoc | Discussion / Decision |
| --- | --- | --- | --- | --- |
| SP-181203 | Time schedule for Release 17 | 5 | Ericsson | Noted Used as a basis for a draft proposal in SP-181224 |
| SP-181224 | Release planning drafting results | 5 | Drafting group | Revised into 1243 and then further revised into SP-181248 which was then Endorsed |
| SP-181197 | Release 17 stage 1 freeze data | 20.1 | Qualcomm Incorporated | Withdrawn |
| SP-181192 | Views on Release 17 | 23 | KT Corp. | Noted |
| SP-181145 | Status Report of Location and Positioning services – SA part | 5.3 | CATT, ESA | Noted |
| SP-181127 | Status Report of eV2X to SA | 5.3 | LG | Noted |
| SP-181130 | Status Report to TSG – URLLC for 5G (SA WGs) | 5.3 | Siemens AG | Noted |
| SP-181131 | Status Report for FS_RACS | 5.3 | Qualcomm | Noted |
| SP-180996 | SA WG1 report to TSG SA#81 | 7.1 | SA WG1 Chairman | Noted |
| SP-180997 | (CR Pack) Stage 1 CRs on SMARTER | 15A | S1-183599 S1-183600 S1-183601 S1-183602 S1-183603 S1-183604 S1-183605 S1-183608 S1-183691 | Approved |
| SP-180998 | (CR PACK) Stage 1 CRs on TEI15 | 15A | S1-183630 | Approved |
| SP-181006 | TS22.104 on Service requirements for cyber-physical control applications in vertical domains (cyberCAV) | 16A.1 | S1-183277 S1-183276 | Approved |
| SP-181005 | (CR PACK) Stage 1 CR on cyberCAV | 16A.1 | S1-183161 S1-183405 S1-183407 S1-183406 | Approved |
| SP-181008 | (CR PACK) Stage 1 CRs on 5GLAN | 16A.2 | S1-183697 S1-183369 S1-183370 S1-183371 S1-183372 S1-183386 S1-183646 S1-183645 S1-183202 S1-183376 S1-183389 | Approved |
| SP-181010 | TS22.262 on Message service within 5G system requirements (MSGin5G) | 16A.3 | S1-183698 S1-183137 | Approved |
| SP-181129 | (CR PACK) Stage 1 CRs on MSGin5G | 16A.3 | S1-183455 | Approved |
| SP-181007 | (CR PACK) Stage 1 CRs on 5G_HYPOS | 16A.4 | S1-183696 S1-183471 S1-183631 S1-183687 | Approved |
| SP-181128 | (CR PACK) Stage 1 CRs on 5GSAT | 16A.5 | S1-183628 | Approved |
| SP-181001 | TS22.289 on Mobile Communication System for Railways2 (Monastery2) | 16A.7 | S1-183674 S1-183673 | Approved |
| SP-181000 | (CR PACK) Stage 1 CRs on MONASTERY2 | 16A.7 | S1-183542 S1-183511 S1-183512 S1-183513 S1-183514 S1-183543 S1-183650 S1-183517 S1-183545 S1-183058 | Approved |
| SP-181004 | TS 22.119 on Maritime Communication Services over 3GPP System (MARCOM) | 16A.8 | S1-183 | Approved |
| SP-181011 | (CR PACK) Stage 1 CRs on BRMNS | 16A.12 | S1-183 | Approved |
| SP-181163 | Discussion for use of ‘enforcement’ in ID_UAS requirements | 16A.13 | Deutsche Telekom, Vodafone | Approved |
| SP-181009 | TS 22.125 on Remote Identifucation of Unmanned Aerial Systems (ID_UAS) | 16A.13 | S1-183 S1-183 | Approved |
| SP-181002 | (CR PACK) Stage 1 CRs on SMARTER_Ph2 | 16A.15 | S1-183 S1-183 | Approved |
| SP-181003 | (CR PACK) Stage 1 CRs on QoS_MON | 16A.19 | S1-183 S1-183 | Approved |
| SP-180999 | (CR PACK) Stage 1 CRs on TEI16 | 16A.16 | S1-183 S1-183 | Approved |
| SP-181014 | TR22.842 on Study on Network Controlled Interactive Service in 5GS (FS_NCIS) - for information | 17A.5 | S1-183 S1-183 | Approved |
| SP-181015 | Revised WID on Study on Audio-Visual Service Production (FS_AVPROD) | 17A.6 | S1-183 S1-183 | Approved |
| SP-181018 | (CR PACK) Stage 1 CRs on FS_V2XIMP | 17A.8 | S1-183 S1-183 | Approved |
| SP-181017 | (CR PACK) Stage 1 CRs on FS_BMNS | 17A.11 | S1-183 S1-183 | Approved |
| SP-181016 | CR PACK) Stage 1 CRs on FS_FRMCS2 | 17A.6 | S1-183 S1-183 | Approved |
| SP-181019 | (CR PACK) Stage 1 CRs on FS_CAV | 17G.1 | S1-183 S1-183 | Approved |
| SP-181020 | (CR PACK) Stage 1 CRs on FS_MARCOM | 17G.1 | S1-183 S1-183 | Approved |
| SP-181012 | (CR PACK) Stage 1 CRs on V2XIMP | 17A.9 | S1-182703 | Approved |
| SP-181013 | New WID on Improvement of V2X Service Handling (V2XIMP) | 17A.11 | S1-182356 S1-182355 | Approved |