## Slide 1: A way forward for Rel17
KPN (Rapporteur REFEC), Novamint (Rapporteur ATRAC), EBU&Senheisser (Rapporteur AVPROD), B.Com (Rapporteur CMED), OPPO (Rapporteur NCIS)?
S1-190093

## Slide 2: Update from SA#82
SA#82 confirmed that RAN#86 (December 2019) will discuss and decide Release 17 focus areas.
SA#82 decided the following points regarding SA1:
  Release 17 will freeze in December 2019 with no exceptions.
  SA1 work items that aim for Release 17 will have by SA#85 (September 2019) to report no less than 80% completion.

## Slide 3: Rapporteurs opinions
Objective: Meet the mandate from SA#82, while avoid having extra SA1 effort/meetings in 2019.
How can this be realised?
  May 2019/SA1#86: Study Items aiming for Release 17 should reach at least 80% completion allowing corresponding Work Items to be agreed during SA1#86 and approved at SA#84.
  August 2019/SA1#87: Study items should reach 100% and the focus should be getting corresponding Work Items to at least 80% completion.
  For both SA1#86 and SA#87, Release 17 work will be prioritised over Release 18 (i.e. no new studies to be approved in May).

## Slide 4
SA1#85
Feb
SA1#88
Nov
SA1#87
Aug
SA1#86
May
Study items Rel 17. candidates.
Study items approx. 80%
Work Items approved
Study items approx. 100%
Work Items min. 80%
Work Items 100%
No new Study Items presented

## Slide 5: Why no new study items in May?
This is a recommendation not an imposition (3GPP is contributions driven).
However…
  Studies presented in May will have low chance to be 80% normative-ready in September.
  Most probably, studies from May will aim for Release 18.
  Avoid taking floor time that can be used for ongoing Release 17 Work Items.

## Slide 6: What needs to change?
FS_AVPROD: Nothing – on target for completion
FS_NCIS: Nothing – on target for completion
FS_REFEC: Nothing – on target for completion
FS_5G_ATRAC:Nothing – on target for completion

## Slide 7: What needs to change?
FS_CMED: Timelines for study already longer than recommendation in this deck (Info @SA#84, Approval @SA#85)
  Need to update WID to pull in timeline
    Info @SA#84 (June 2019)
    Approval @SA#84 (June 2019)
  Do we need to downscope the study to fit the more aggressive timescale? => Depending on the contributions presented in SA1#85 (Tallin).

## Slide 8: What needs to change?
FS_EAV: Timelines for study already longer than SA agreement for Rel-17 (Info @SA#85, Approval @SA#86)
  Need to update WID to pull in timeline
    Info @SA#84 (June 2019)
    Approval @SA#84 (June 2019)