## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Perspecta Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Notes: 1

## Slide 2: FS_MPS2 Progress
Progress made at this meeting
  Agreed use cases
    MPS for MMTel voice or voice conference termination,
    MPS for MMTel video or video conference termination,
    MPS for streaming video,
    MPS for MMTel voice invoked from a public UE,
    MPS for MMTel voice conference invoked from a public UE.
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 3: FS_MPS2 Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#83 (03/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Estimated percentage completion:
  SA#83: <80%>
  SA#84: <90%>
  SA#85: <100%>
Notes: 1

## Slide 4: FS_MPS2 Planning/Progress
Topics to focus on at next SA1 meeting:
  Security considerations
  Requirements consolidation and gap analysis
  Editorial clean-up
Planning for subsequent meetings
  SA1#87 (19-23, August 2019)
    Finalization and conclusion
Notes: 1

## Slide 5: FS_MPS2 Essential Info
This WI has been approved at SP#78
  Approved WID is in tdoc SP-170996
Notes: 1