## Slide 1: FS_5G_ATRAC Status Update Study on Asset Tracking use cases
Thierry Berisot
NOVAMINT
FS_5G_ATRAC Rapporteur
S1-190206
(revision of S1-19xxxx)
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Notes: 1

## Slide 2: FS_5G_ATRAC Progress
Progress made at this meeting
  Editorial corrections
  1 use case added
Work/Study Item Completion: 45 %
Controversial issues
  n/a
Notes: 1

## Slide 3: FS_5G_ATRAC Planning
Planning for subsequent meetings
  SA1#86 (05/2019)
    General sections (Definitions)
    New Use cases and potential requirements
    KPIs tables
    Consolidations
  SA1#87 (08/2019)
    Finalizing requirements consolidations
    Finalization of TR
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  N/A
Notes: 1

## Slide 5: FS_5G_ATRAC Completion Date
Current expected completion dates:
  For information: SA#84 (06/2019)
  For approval: SA#84 (06/2019)
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: SA#83 (03/2019)
    For approval: SA#84 (06/2019)
Notes: 1

## Slide 6: FS_5G_ATRAC History
This WI has been approved at SA#81
  Approved WID is in tdoc SP-180922
History of completion rates
  SA1#84 (11/18): 15%
Notes: 1