## Slide 1: FS_REFEC Status Update enhanced Relays for Energy Efficiency and Extensive Coverage
José Almodóvar
KPN
FS_REFEC Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Notes: 1

## Slide 2: FS_REFEC Status
Is this a new WI? <n>
Notes: 1

## Slide 3: FS_REFEC Progress
Progress made at this meeting
  Terminology agreed.
  Uses cases approved.
  Traffic scenarios approved (inHome, SmartFactory).
Work/Study Item Completion: 40%
Draft TR 22.866 Completion: 40%
Controversial issues
  Terminology may still need to be worked out and also check in the different requirements.
Notes: 1

## Slide 4: FS_REFEC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4 or 5
Number of Drafting session participants: 25
Notes: 1

## Slide 5: FS_REFEC Completion Date
Current expected dates to send <TR/TS> to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#84 (06/2019)
Have these dates been changed at this meeting? <y>
  If yes, previous target completion dates:
    For information: <03/2019> SA#83
    For approval: <06/2019> SA#84
Notes: 1

## Slide 6: FS_REFEC Planning/Progress
Topics to focus on at next SA1 meeting:
  Use cases, terminology, traffic scenarios
Planning for subsequent meetings
  SA1#86 (05/2019)
    Last use cases
    Consolidated potential requirements
    Overview, conclusions.
Notes: 1

## Slide 7: Work plan between meetings
Telephone conference
  Current use cases requirements, gaps in the study, terminology.
  At least 2 between meetings.
Notes: 1

## Slide 8: FS_REFEC Progress Estimate
Estimated percentage completion:
  now: <40%>
  Next meeting: <80%>
  In two meetings: <100%>
Notes: 1

## Slide 9: FS_REFEC Agreed documents
List of agreed documents at this meeting:
S1-190094 | KPN | Clean-up numbering
S1-190359 | Nokia, Nokia Shanghai Bell | FS_REFEC cleanup of enhancing coverage in industrial environments
S1-190456 | Siemens | FS_REFEC - Clarification on network operator
S1-190457 | KPN | Traffic Scenario - inHome
S1-190458 | KPN | Traffic Scenario - SmartFactory
S1-190459 | The Police of the Netherlands | Use case for enhancing indoor coverage for the fire brigade
S1-190460 | Philips International B.V. | Healthcare use cases for FS_REFEC
S1-190510 | Novamint | FS_REFEC – Container Use case
S1-190511 | Novamint | FS_REFEC – Wagon Use case
S1-190530 | OMESH Networks | Traffic Scenario of Micro-environment Services for SCC
Notes: 1