## Slide 1: TR 22.xyz Status Update Study on Support for Multi-USIM Devices
Ellen C. Liao
Intel
FS_MUSIM Rapporteur
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 Februarys 2019
Notes: 1

## Slide 2: FS_MUSIM Progress
Progress made at this meeting
  TR 22.XYZ Skeleton presented
Work/Study Item Completion: 5%
No Controversial issues
Notes: 1

## Slide 3: FS_MUSIM Completion Date
Current expected dates to send TR 22.XYZ to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? N
Estimated percentage completion:
  SA#83: 5%
  SA#84: 80%
  SA#85: 100%
Notes: 1

## Slide 4: FS_MUSIM Planning/Progress
Topics to focus on at next SA1 meeting:
  Add New use cases
  Evaluate existing EPS/5GS features
  Add Potential service requirements
  Consolidate Service Requirements
  Propose New WID for MUSIM
Notes: 1

## Slide 5: FS_MUSIM Essential Info
This SID to be approved at SP#83
  Approved SID is in tdoc S1-190494
Notes: 1