## Slide 1: FS_eCAV Status Update Study on enhancements for cyber-physical control applications in vertical domains
Michael Bahr
Siemens AG
FS_eCAV Rapporteur
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eCAV Status
Is this a new WI? yes
This WI has been agreed at S1#85 (02/2019)
  Agreed WID is in tdoc S1-190497
Notes: 1

## Slide 3: FS_eCAV Progress
Progress made at this meeting
  S1-190497 Study Item Description
  TR 22.cde (FS_eCAV) skeleton (V0.0.0)
Work/Study Item Completion: 1%
Controversial issues
  none
Notes: 1

## Slide 4: FS_eCAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 8
Notes: 1

## Slide 5: FS_eCAV Completion Date
Current expected completion dates:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? no
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: FS_eCAV Planning
Planning for subsequent meetings
  SA1#86 (May 2019): 80%
    Use cases
    Potential new requirements
  SA1#87 (Aug 2019): 100%
    Wrap up of use cases and potential new requirements
Notes: 1

## Slide 7: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Contributions to TR 22.cde (FS_eCAV)
  Discussion of planned Contributions sent to the email reflector
Telephone conference
  <topics/items to be covered>
  <planning / dates / process>
Notes: 1

## Slide 8: FS_eCAV Progress Estimate
Estimated percentage completion:
  now: 1%
  Next meeting: 80%
  In two meetings: 100%
Notes: 1

## Slide 9: FS_eCAV Agreed documents
List of agreed documents at this meeting:
  S1-190497 Study item description FS_eCAV
  S1-190499 Skeleton TR 22.cde (FS_eCAV), V0.0.0
Notes: 1

## Slide 10: FS_eCAV History
This WI has been agreed at SA1#85.
  Agreed WID is in tdoc S1-190497
History of completion rates
  SA1#nn-1 (date): <xx%>
  SA1#nn-2 (date): <xx%>
  <Until start of WI>
Notes: 1