## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Perspecta Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6-10 May 2019
Notes: 1

## Slide 2: FS_MPS2 Progress
Progress made at this meeting
  Agreed
    Use case on cryptographic signing of MPS priority markings
    Consolidated requirements
    Text for conclusion
  Revised WID
    Removal of MPS for text and other topics such as LTE and 5G interworking from Release 17 scope
Work/Study Item Completion: 90%
Controversial issues
  None
Notes: 1

## Slide 3: FS_MPS2 Planning
Planning for subsequent meetings
  SA1#87 (August 2019): 100%
    Editorial clean-up
    Finalization and completion
Notes: 1

## Slide 4: FS_MPS2 Completion Date
Current expected completion dates:
  For information: SA#83 (03/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: FS_MPS2 History
This WI has been approved at SP>#78
  Approved WID is in SP-170996
History of completion rates
  SA1#86 (May 2019): 90%
  SA1#85 (February 2019): 80%
  SA1#84 (Nov 2018): 65%
Notes: 1