## Slide 1: FS_REFEC Status Update enhanced Relays for Energy Efficiency and Extensive Coverage
José Almodóvar
KPN
FS_REFEC Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Notes: 1

## Slide 2: FS_REFEC Status
Is this a new WI? <n>
Notes: 1

## Slide 3: FS_REFEC Progress
Progress made at this meeting
  Clarification on requirements done.
  Terminology agreed.
  New requirement for uses cases approved.
  Traffic scenarios approved (Smart meters).
Work/Study Item Completion: 60%
Draft TR 22.866 Completion: 60%
Controversial issues
  Scope of the study in Rel17 has been contrained to UE-to-Network Relay UE.
Notes: 1

## Slide 4: FS_REFEC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 25
Notes: 1

## Slide 5: FS_REFEC Completion Date
Current expected dates to send <TR/TS> to SA plenary:
  For information: SA#85 (09/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? <y>
  If yes, previous target completion dates:
    For information: <06/2019> SA#84
    For approval: <06/2019> SA#84
Notes: 1

## Slide 6: FS_REFEC Planning/Progress
Topics to focus on at next SA1 meeting:
  Traffic scenarios KPI, national or regional regulatory requirements, consolidation.
Planning for subsequent meetings
  SA1#87 (08/2019)
    Last use cases
    Consolidated potential requirements
    Overview, conclusions.
Notes: 1

## Slide 7: Work plan between meetings
Telephone conference
  At least 2/3 between meetings.
Notes: 1

## Slide 8: FS_REFEC Progress Estimate
Estimated percentage completion:
  now: <70%>
  Next meeting: <100%>
Notes: 1

## Slide 9: FS_REFEC Agreed documents
List of agreed documents at this meeting:
S1-191615 | KPN | Definitions
S1-191616 | Huawei,KPN | Clarification on requirement texts
S1-191617 | Interdigital | Clarification of some REFEC requirements
S1-191555 | Intel | Update Use Case 5.1 for Enabling Access Control
S1-191556 | Phillips International | FS_REFEC – Proposed additional relay UE selection criterion
S1-191557 | NOVAMINT | FS_REFEC – Potential new requirements for container use case
S1-191618 | NOVAMINT | FS_REFEC – Potential new requirements for wagon use case
S1-191561 | Phillips International | FS_REFEC – Proposed additional security related requirements
S1-191562 | Phillips International | FS_REFEC – Proposed use case addition for location estimation
S1-191563 | Phillips International | Traffic Scenario of Micro-environment Services for SCC
S1-191331 | Phillips International | FS_REFEC – Proposed requirements for rural area healthcare use case
S1-191564 | NOVAMINT | FS_REFEC – Metering use case
S1-191565 | NOVAMINT | FS_REFEC – KPIs section
Notes: 1