## Slide 1: TR 22.834 Status Update Study on Support for Multi-USIM Devices
Ellen C. Liao
Intel
FS_MUSIM Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6 - 10 May 2019
Notes: 1

## Slide 2: FS_MUSIM Progress
Progress made at this meeting
  9 PCR approved
    S1-191569
    S1-191570
    S1-191571
    S1-191574
    S1-191575
    S1-191627
    S1-191628
    S1-191576
    S1-191629
Study Item Completion: 95%
No Controversial issues
Notes: 1

## Slide 3: FS_MUSIM Completion Date
Current expected dates to send TR 22.834 to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? Y
Estimated percentage completion:
  SA#83: 5%
  SA#84: 95%
  SA#85: 100%
Notes: 1

## Slide 4: FS_MUSIM Planning/Progress
Topics to focus on at next SA1 meeting:
  Start Normative work based on Consolidate Potential Service Requirements
Notes: 1

## Slide 5: FS_MUSIM Essential Info
This SID is to be Approval at SP#84
Notes: 1