## Slide 1: FS_eCAV Status Update Study on enhancements for cyber-physical control applications in vertical domains
Michael Bahr
Siemens AG
FS_eCAV Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6-10 May 2019
Notes: 1

## Slide 2: FS_eCAV Progress
Progress made at this meeting
  Contributions to the following objectives have been agreed:
    Scope and structure for consolidation of requirements
    Industrial Ethernet Integration (e.g. time synchronization)
    Network operation and maintenance in 5G non-public networks
    Positioning
    D2D/ProSe communication
Work/Study Item Completion: 60%
Controversial issues
  none
Notes: 1

## Slide 3: FS_eCAV Planning
Planning for subsequent meetings
  SA1#87 (08/2019): 100%
    Contributions to objectives industrial ethernet integration, non-public networks, network operation and maintenance, network performance requirements, D2D/ProSe communication
    Consolidation of potential new requirements
    Finalization of TR 22.832
    (Normative work)
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Contributions to objectives industrial ethernet integration, non-public networks, network operation and maintenance, network performance requirements, D2D/ProSe communication
  Consolidation of potential new requirements
Telephone conference
  <topics/items to be covered>
  <planning / dates / process>
Notes: 1

## Slide 5: FS_eCAV Completion Date
Current expected completion dates:
  For information: SA#85 (09/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? Yes
  If yes, previous target completion dates:
    For information: 06/2019 SA#84
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: FS_eCAV History
This WI has been approved at SA#83
  Approved WID is in tdoc SP-190092
History of completion rates
  SA1#85 (02/2019): 5%
Notes: 1