## Slide 1: Status Update MONASTERYEND
Gach, Guillaume
UIC International Union of Railways
MONASTERYEND Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6-10 May 2019
Notes: 1

## Slide 2: MONASTERYEND Progress
Progress made at this meeting
  Enhancement of TS 22.280
    New metadata for User and Group Regroup operations
    Add new capability for late communication entry
    Add deactivation of an unlisted functional alias and deactivation status
Work/Study Item Completion: 20%
Controversial issues
  MCVideo conferencing
Notes: 1

## Slide 3: MONASTERYEND Planning
Planning for subsequent meetings
  SA1#87 (08/2019): 80%
    Potential normative work based on results from gap analysis on remaining requirements for Off-Network (SID FS_FRMCS3)
  SA1#88 (11/2019): 100%
    Remaining normative work not handled in previous SA1 based on results from gap analysis on remaining requirements for Off-Network (SID FS_FRMCS3)
Notes: 1

## Slide 4: MONASTERYEND Completion Date
Current expected completion dates:
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 5: MONASTERYEND History
This WI has not been presented yet to SA plenary
  Approved WID is in tdoc S1-191587
Notes: 1