## Slide 1: eCAV Status Update Service requirements on enhancements for cyber-physical control applications in vertical domains
Michael Bahr
Siemens AG
eCAV Rapporteur
3GPP TSG-SA WG1 Meeting #86
Suzhou, China, 6-10 May 2019
Notes: 1

## Slide 2: eCAV Progress
Progress made at this meeting
  Agreed on WID
  CR on vertical positioning
Work/Study Item Completion: 10%
Controversial issues
  none
Notes: 1

## Slide 3: eCAV Planning
Planning for subsequent meetings
  SA1#87 (08/2019): 80%
    Industrial Ethernet Integration (e.g. time synchronization)
    High-level requirements for network operation and maintenance in NPN
    D2D/ProSe communication
    Extension of WID scope and corresponding contributions based on progress of FS_eCAV (non-public networks, D2D/ProSe communication, and network performance requirements)
  SA1#88 (11/2019): 100%
    Finalization of WI (remaining service requirements)
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  CRs to 22.261/22.104 wrt objectives industrial ethernet integration, high-level requirements for network operation and maintenance in NPN
  Extension of WID scope based on progress of FS_eCAV
Telephone conference
  <topics/items to be covered>
  <planning / dates / process>
Notes: 1

## Slide 5: eCAV Completion Date
Current expected completion dates:
  For approval : SA#86 (12/2019)
Have these dates been changed at this meeting? no
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: eCAV History
This WI has been agreed at SA1#86
  Agreed WID is in tdoc S1-191642
History of completion rates
  SA1#86: 10%
Notes: 1