## Slide 1: FS_MPS2 Status Update Feasibility Study of MPS Phase 2
Ray P. Singh
Perspecta Labs
FS_MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: FS_MPS2 Progress
Progress made at this meeting
  Agreement of TR 22.854 pCRs:
    S1-192215 on general clean-ups
    S1-192626 on additional MPS for DTS requirements
    S1-192627 on additional MPS for Video requirements
    S1-192628 on additional MPS for Voice requirements and a new use cases on MPS for all participant on an MMTEL voice conference call
    S1-192629 on QoS requirement modifications
Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_MPS2 Completion Date
Current expected completion dates:
  For information: SA#83 (03/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 4: FS_MPS2 History
This WI has been approved at SA#78
  Approved WID is in SP-170996
  Approved revised WID is in SP-190315
History of completion rates
  SA1#87 (August 2019): 100%
  SA1#86 (May 2019): 90%
  SA1#85 (February 2019): 80%
  SA1#84 (Nov 2018): 65%
Notes: 1