## Slide 1: FS_5G_ATRAC Status Update Feasibility Study on Asset Tracking Use Cases
Thierry Bérisot
NOVAMINT
FS_5G_ATRAC Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: FS_5G_ATRAC Progress
Progress made at this meeting
  update definitions and abbreviations section
  Removal of editors notes
  Clean-up
  Updated and consolidated requirements & KPIs
  removed Additional considerations
  Work/Study Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 3: FS_5G_ATRAC Completion Date
Current expected completion dates:
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 4: FS_5G_ATRAC History
This WI has been approved at SP#81
  Approved SI WID is in TDoc SP-180922
History of completion rates @ SA WG1
  SA1#87 (08/2019): 100%
  SA1#86 (05/2019): 50%
  SA1#85 (02/2019): 50%
  SA1#84 (11/2018): 15%
Notes: 1