## Slide 1: FS_REFEC Status Update Study on enhanced Relays for Energy Efficiency and Extensive Coverage
Toon Norp
KPN
FS_REFEC Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: FS_REFEC Progress
Progress made at this meeting
  Overview
  Updates of use cases and potential requirements
  Updates of and new traffic scenarios and KPIs
  Consolidation of potential requirements and KPIs
  Considerations on security and charging
  Conclusions
Work/Study Item Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 3: FS_REFEC Planning
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#88 (Nov): 100%
    Few remaining editor’s notes to clean up and remove
    Possible some remaining consolidation
Notes: 1

## Slide 4: FS_REFEC Completion Date
Current expected completion dates:
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: FS_REFEC History
This WI has been approved at SA#81
  Approved WID is in tdoc SP-180785
History of completion rates
  SA1#86 (May 2019): 60%
  …
Notes: 1