## Slide 1: FS_EAV Status Update Study on enhancement for UAVs
Qun Wei
China Unicom
FS_EAV Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 – 23 August 2019
Notes: 1

## Slide 2: FS_EAV Status
Is this a new WI? <yes>
Notes: 1

## Slide 3: FS_EAV Progress
Progress made at this meeting
  Correction to potential Consolidated Requirements for UAV
  Additional Consolidated Requirements for UAV
  Processing of editor note of TR
Work/Study Item Completion: 100%
Draft TR 22.829 Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: FS_EAV Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Notes: 1

## Slide 5: FS_EAV Completion Date
Current expected dates to send TR to SA plenary:
  For approval: SA#84 (after SA1 #86)
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 6: FS_EAV Planning/Progress
Plan for TR completion at SA1#87
  Editorial modifications
Notes: 1

## Slide 7: FS_EAV Progress Estimate
Estimated percentage completion:
  now: 100%
  Next meeting: 100%
Notes: 1

## Slide 8: FS_EAV Agreed documents
List of agreed documents at this meeting:
S1-192481 | LG Electronics | CR22.829v17.0.1 Correction to potential Consolidated Requirements for UAV
S1-192482 | LG Electronics | CR22.829v17.0.1 CR to 22.829 Additional Consolidated Requirements for UAV
S1-192789 | China Unicom | CR22.829v17.0.1 Processing of editor note of TR 22.829
S1-192162 | CATT | CR22.829v17.0.1 Delete the editor’s note in 5.11
Notes: 1