## Slide 1: Status Update FS_FRMCS3
Gach, Guillaume
UIC International Union of Railways
FS_FRMCS3 Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: FS_FRMCS3 Progress
Progress made at this meeting
  13 tdocs: 13 agreed
  Updated 4 gap analysis subclauses (6, 7, 9 & 12)
  Clarification on definitions
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 3: FS_FRMCS3 Planning
Planning for subsequent meetings
  SA1#88 (11/2019): 100%
    Complete gap analysis with a focus on Off-Network MCX Service communications, interworking between MCX and other networks (e.g. public networks), and refinement of QoS.
    No new UC are expected from UIC.
Notes: 1

## Slide 4: FS_FRMCS3 Completion Date
Current expected completion dates:
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? Y
  If yes, previous target completion dates:
    For approval: <09/2019> SA#85
Notes: 1

## Slide 5: FS_FRMCS3 History
This WI has been agreed/approved at SA1#86 / SA#84
  Agreed/approved WID is in tdoc <S1-191481 / SP-190321>
History of completion rates
  SA1#86 (05/2019): <40%>
Notes: 1