## Slide 1: AVPROD Status Update Audio-Visual Service Production
Ian Wagdin
BBC/EBU
AVPROD Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: AVPROD Progress
Progress made at this meeting
  Approval of skeleton doc for TS-22.263 Video, Imaging and Audio for Professional Applications.
  Added definitions, abbreviations and description
  Combined CMED definitions, abbreviations and description
  Introduction of specific normative requirements for CMED and AVPROD
Work Item Completion: 80%
Controversial issues
  none
Notes: 1

## Slide 3: AVProd Planning
Planning for subsequent meetings
  SA1#88 (11/2019): 100%
    Identify and generate CRs where required for 22.261 and 22.104
    Refine TS 22.261 incorporating Cmed and AVPROD specific requirements
Notes: 1

## Slide 4: Work plan between meetings
Offline
  work with CMED team on document
  Identify CRs where required for 22.261 and 22.104
  Email discussion
    Consult on future changes
Notes: 1

## Slide 5: AVPROD Completion Date
Current expected completion dates:
  For information: SA#85 (09/2019)
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: AVPROD History
This WI has been agreed at SA1#86 / SA#84
  Agreed WID is in tdoc S1-191610 / SP-190304
History of completion rates
  SA#84: 0%
  SA#85: 80%
Notes: 1

## Slide 7: AVPROD Agreed Documents
List of agreed documents at this meeting:
Cont | S1-192206 | EBU | TS22.263_Skeleton | Agreed
Cont | S1-192747 | EBU | TS22.263_MainBody | Agreed
Cont | S1-192748 | EBU | TS22.263_ServiceRequirements | Agreed
Cont | S1-192749 | EBU | TS22.263_DualConnectivity | Agreed
Cont | S1-192750 | EBU | TS22.263_PerformanceRequirements | Agreed