## Slide 1: MPS Status Update Multimedia Priority Service (MPS) Phase 2
Ray P. Singh
Perspecta Labs
MPS2 Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: MPS2 Progress
Progress made at this meeting
  Agreement of TS 22.153 CRs:
    S1-192730 (CR0041) updating and adding new common MPS requirements
    S1-192731 (CR0042) adding new service specific requirements on MPS for Voice, Video and DTS
Work Completion: 85%
Controversial issues
  None
Notes: 1

## Slide 3: MPS2 Planning
Planning for subsequent meetings
  SA1#88 (Nov 2019): 100%
    Completion of TS 22.153 updates
    TR 22.953 updates based on TR 22.854 use cases
Notes: 1

## Slide 4: MPS2 Completion Date
Current expected completion dates:
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: MPS2 History
This WI has been approved at SA#84
  Agreed WID is in tdoc SP-190561
History of completion rates
  SA1#87 (August 2019): 85%
  SA1#86 (May 2019): 0%
Notes: 1