## Slide 1: CMED Status Update Communication Service Requirements for Critical Medical
Mathieu Lagrange
B>com
CMED Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: CMED Progress
Progress made at this meeting
  Addition of new security requirements in TS 22.261
  Addition of high availability IoT traffic performance requirements in TS 22.261
  Addition of performances and synchronisation requirements in TS 22.104
  Addition of general sections and performance requirements in TS 22.263 (VIAPA)
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 3: CMED Planning
Planning for subsequent meetings
  SA1#88 (08/2019): 100%
    Removal of brackets for compressed video flows bitrates figures
    Addition of a general section 6.X in TS 22.261 with pointers to the others TSs
    Correction in CS Reliability figures
    Addition of one requirement on user plane integrity protection for CMED very high data rate flows in TS 22.261
    Completion of performance requirements for ‘High Availability IoT Traffic’
  <Until close of WI as defined in WID>
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Coordination of contributions before next meeting
Telephone conference
  Coordination of contributions before next meeting
Notes: 1

## Slide 5: CMED Completion Date
Current expected completion dates:
  For information: SA#86 (12/2019)
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: CMED History
This WI has been approved at SA1#86 / SA#84
  Agreed/Approved WID is in tdoc S1-191597 / SP-190306
History of completion rates
  <Until start of WI>
Notes: 1