## Slide 1: REFEC Status Update enhanced Relays for Energy Efficiency and Extensive Coverage
Toon Norp
KPN
REFEC Rapporteur
3GPP TSG-SA WG1 Meeting #87
Sophia Antipolis, France, 19 - 23 August 2019
Notes: 1

## Slide 2: REFEC Progress
Progress made at this meeting
  Agreed on Description Update in 22.261
  Agreed on Requirements in 22.261
  Agreed on KPI table in 22.261
Work/Study Item Completion: 90%
Controversial issues
  None
Notes: 1

## Slide 3: REFEC Planning
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#88 (Nov): 100%
    Charging requirements
    Possible updates of requirements and KPIs
Notes: 1

## Slide 4: REFEC Completion Date
Current expected completion dates:
  For approval: SA#85 (09/2019) – 80% ready
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: REFEC History
This WI has been approved at SA#84
  Approved WID is in tdoc SP-190307
History of completion rates
  SA1#86 (May 2019): 0%
Notes: 1