## Slide 1: TR 22.834 Status Update Study on Support for Multi-USIM Devices
Ellen C. Liao
Intel
FS_MUSIM Rapporteur
3GPP TSG-SA WG1 Meeting #88
Notes: 1

## Slide 2: FS_MUSIM Progress
Progress made at this meeting
  6 PCR approved
    S1-193541
    S1-193373
    S1-193542
    S1-193589
    S1-193544
    S1-193518
Study Item Completion: 100%
No Controversial issues
Notes: 1

## Slide 3: FS_MUSIM Completion Date
Current expected dates to send TR 22.834 to SA plenary:
  For information: SA#85 (09/2019)
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? N
Estimated percentage completion:
  SA#84: 5%
  SA#85: 95%
  SA#86: 100%
Notes: 1

## Slide 4: FS_MUSIM Planning/Progress
Topics to focus on at next SA1 meeting:
  None
Notes: 1

## Slide 5: FS_MUSIM Essential Info
This SID is to be Approval at SP#86
Notes: 1