## Slide 1: MUSIM WI Status Update Support for Multi-USIM Devices
Ellen C. Liao
Intel
MUSIM Rapporteur
3GPP TSG-SA WG1 Meeting #88
Notes: 1

## Slide 2: MUSIM WI Progress
Progress made at this meeting
Work Item Completion: 100%
No Controversial issues
Notes: 1

## Slide 3: MUSIM WI Completion Date
Current expected dates to complete MUSIM WI:
  SA#86 (11/2019)
Have these dates been changed at this meeting? N
Estimated percentage completion:
  SA#84: 0%
  SA#85: 55%
  SA#86: 100%
Notes: 1

## Slide 4: MUSIM WI Planning/Progress
Topics to focus on at next SA1 meeting:
  None
Notes: 1

## Slide 5: MUSIM WI Essential Info
This WID has been approved at SP#84
Notes: 1