## Slide 1: eCAV Status Update Enhancements for cyber-physical control applications in vertical domains
Michael Bahr
Siemens
eCAV Rapporteur
3GPP TSG-SA WG1 Meeting #88
Reno, Nevada, USA, 18 - 22 Nov 2019
Notes: 1

## Slide 2: eCAV Progress
Progress made at this meeting
  CRs to 22.104 and 22.261 in support of cyber-physical control applications in vertical domains
    industrial ethernet integration (e.g. time sensitive networking)
    network performance requirements
  Agreed on revised WID to accommodate progress of FS_eCAV
Work/Study Item Completion: 95%
Controversial issues
  none
Notes: 1

## Slide 3: eCAV Planning
Planning for subsequent meetings
  SA1#89 (Feb 2020): 100%
    CRs for resolution of values FFS
    Finalization of WI (editorial in TS 22.104, consistency)
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Discussion of CRs for update of FFS values
Telephone conference
  Discussion of CRs for update of FFS values
  December 2019, January 2020
Notes: 1

## Slide 5: eCAV Completion Date
Current expected completion dates:
  For approval: SA#86 (12/2019)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: eCAV History
This WI has been approved at SA#84
  Approved WID is in tdoc SP-190310
This WI has been revised at SA1#87
  Approved WID is in tdoc SP-190945
This WI has been revised at SA1#88
  Agreed WID is in tdoc S1-193617
History of completion rates
  SA1#87 (May 2019): 80%
  SA1#86 (May 2019): 10%
Notes: 1