## Slide 1: AVPRODStatus Update Audio-Visual Service Production
Ian Wagdin
BBC/EBU
AVPROD Rapporteur
3GPP TSG-SA WG1 Meeting #88
Reno, Nevada, USA, 18 - 22 Nov 2019
Notes: 1

## Slide 2: AVPROD Progress
Progress made at this meeting
  Added referenc es and details to description on 22.863
  Updated requirements in 22.862
  Added introduction clause in 22.261
  Added informative annex and timing requirements in 22.104
  .
Work/Study Item Completion: 95%
Controversial issues
  none
Notes: 1

## Slide 3: AVPROD Planning
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Planning for subsequent meetings
  SA1#89 (2/2020): 100%
    Move of some general NPN requirements from 22.863 to 22.261
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Npn general requirements moverequirements
Notes: 1

## Slide 5: <WI Code> Completion Date
Current expected completion dates:
  For approval: SA#87 (12/2019)
Have these dates been changed at this meeting? <N>
Notes: 1

## Slide 6: <WI Code> History
This WI has been revised at SA1#88 <Agreed/Approved> WID is in tdoc S1–193614
History of completion rates
  SA#84: 0%
  SA#85: 80%
  SA#86: 95%
Notes: 1