## Slide 1: FS_5GET Status Update Guidelines for Extra-territorial 5G Systems
Cyril Michel
Thales
FS_5GET Rapporteur
3GPP TSG-SA WG1 Meeting #88
Reno, Nevada, USA, 18 - 22 Nov 2019
Notes: 1

## Slide 2: 5GET Progress
Progress made at this meeting
  SID agreed
Work/Study Item Completion: 0%
Controversial issues
  none
Notes: 1

## Slide 3: 5GET Planning
Planning for subsequent meetings
  SA1#89 (02/2020): 40%
    Skeleton, scope, definitions
    Description of features for which ET is relevant
    Use cases and conditions generating ET
  SA1#90 (05/2020): 75%
    Use cases and conditions generating ET
    Identification how to determine which regulatory regime applies
  SA1#91 (08/2020): 100%
    Guidelines
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Email discussion
  Interested parties please contact rapporteur
Telephone conference
  None
Notes: 1

## Slide 5: FS_5GET Completion Date
Current expected completion dates:
  For information: SA#88 (06/2020)
  For approval: SA#89 (09/2020)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GET History
This WI has been agreed at SA1#88
  Agreed WID is in tdoc S1-193615
History of completion rates
  SA1#88 (11/2019): 0%
Notes: 1