## Slide 1: Chairman’s reflections about Rel-18 way forward S1-202011
José Almodóvar
SA1 Chair, KPN

## Slide 2: Chairman’s reflections about Rel-18 way forward
Two challenges to address:
  High number of SIDs for Rel-18
  Un-known freeze date for Rel-18. Chairman’s opinion :
    Stage 1 80% ready in the plenary where the bulk of stage 2 study items (SA2 and SA3) is approved.
    Rel-18 Stage1 should freeze during the plenary when the Rel18-RAN package is approved.
Possible actions to take:
  Combine SIDs with commonalities
  Depending in Rel-18 work load and progress, prioritization of work might need to be considered.
  Ad-hoc meetings (e-meetings) in Q4 2020 and/or Q1 2021.

## Slide 3: 3GPP Releases time-LINE Chairman Proposal Rel-18
2021
2022
Rel-17 RAN Content Def.
100%
83
84
85
86
87
88
89
90
2019
2020
Release 17
Rel-17 Stage 1 80%
91
92
93
94
TSG#
Release 18
RAN4 Perf
95
ASN.1
Rel-17 RAN Completion (RAN2/3/4core)
Rel-17 Stage 2
Rel-18 RAN Content Def.
100%
Rel-18 SA1 80%
Rel-17 Stage 3
DEC
DEC
DEC