## Slide 1: FS_OffNetRail Status Update Study on Off-Network for Rail
Guillaume Gach
UIC
880036 FS_OffNetRail Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_OffNetRail Progress
Progress made at this meeting
  TR Skeleton, introduction, scope, overview, introductions to clauses 5, 6, 7 and 8 were agreed
  2 new UC were also agreed
Work/Study Item Completion: 10%
Controversial issues
  None
Notes: 1

## Slide 3: FS_OffNetRail Planning (1/2)
Planning for subsequent meetings
  SA1#92e (9-18 Nov 2020): <30%>
    Study new use cases for FRMCS to support Off-Network
    Derive potential new service requirements
  SA1#92e_adhoc (11-20 Jan 2021): <50%>
    Study new use cases for FRMCS to support Off-Network
    Derive potential new service requirements
    Remove the Off-Network use cases from TR 22.889
Notes: 1

## Slide 4: FS_OffNetRail Planning (2/2)
Planning for subsequent meetings
  SA1#93 (1-5 Mar 2021): <80%>
    Conduct a gap analysis between potential new requirements, existing requirements and functionalities supported by 3GPP
  SA1#94 (17-21 May 2021): <100%>
    Assess technical feasibility, complexity and overhead of normative 3GPP adjustments to support limitations, missing requirements and functionalities as required by Off-Network for Rail
Notes: 1

## Slide 5: Work plan between meetings
Email discussions
  Discussion on use cases (focus on service flows) between SA1 meetings
Notes: 1

## Slide 6: FS_OffNetRail Completion Date
Current expected completion dates:
  For information: SA#92 (06/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 7: FS_OffNetRail History
This WI has been agreed/approved at SA1#90e / SA#88e
  Agreed/Approved WID is in tdoc S1-202244 / SP-200572
History of completion rates
  SA1#90e (18-22 May 2020): 0%
Notes: 1