## Slide 1: FS_5GSEI Status Update Study on 5G Smart Energy and Infrastructure
Xia Xu
China Telecom
FS_5GSEI Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_5GSEI Progress
Progress made at this meeting
  The skeleton, scope & overview were approved
  The following 7 use cases were approved:
    Use Case of Distributed Power Storage
    Use Case of Advanced Metering for Smart Grid
    Use Case of Distributed Automation
    Use case of line current differential protection in power distribution grid
    Smart Energy Differentiated QoS for Transported Encrypted Data
    Service Lifetime for Utility Communication Services Deployments
    Remote DSO management of connectivity for Smart Energy
Work/Study Item Completion: 20%
Controversial issues
  No
Notes: 1

## Slide 3: FS_5GSEI Planning
Planning for subsequent meetings
  SA1#92e (11/2020): 40%
    Use cases
      New ones, updating existing, resubmissions
    Requirements / KPI consolidation
  SA1#92ebis (01/2021): 70%
    Additional use cases
    Requirements / KPI consolidation
  SA1#93e (03/2021): 100%
    Requirements / KPI consolidation
    Conclusions
    Draft WID
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  New use cases and enhancements (requirements extraction etc) to existing use cases.
  Consolidated requirements and KPI recommendations
Telephone conference
  will be scheduled if necessary
Notes: 1

## Slide 5: FS_5GSEI Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GSEI History
This WI has been approved at SA1#90e/ SA#88e
  Approved WID is in tdoc S1-202276 /SP-200574
History of completion rates
  SA1#91e-1 (08/2020): 20%
Notes: 1