## Slide 1: FS_Resident Status Update Study of Enhancements for Residential 5G
Toon Norp
KPN
FS_Resident Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_Resident Progress
Progress made at this meeting
  Skeleton, scope and overview agreed
  5 use cases agreed
  1 traffic scenario agreed
Work/Study Item Completion: 30%
Controversial issues
  none
Notes: 1

## Slide 3: FS_Resident Planning
Planning for subsequent meetings
  SA1#91e (Aug 2020): 30%
    Outline, Scope, Use cases with potential requirements
  SA1#92e (Nov 2020): 60%
    (Updates of) use cases with potential requirements
  SA1#93 (Mar 2021): 100%
    Consolidation, Conclusions
Notes: 1

## Slide 4: Work plan between meetings
E-mail coordination
  Coordinate topics for use cases
  October 2020 (after SA plenary completion)
Notes: 1

## Slide 5: FS_Resident Completion Date
Current expected completion dates:
  For information: SA#89 (12/2020)
  For approval: SA#90 (03/2021)
Have these dates been changed at this meeting? N
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: FS_Resident History
This WI has been approved at SA1#88e
  Approved WID is in tdoc SP-200576
History of completion rates
  SA1#90 (05/2020): 0%
  SA1#91e (08/2020): 30%
Notes: 1