## Slide 1: <FS_5GET> Status Update <Study on Services with Extra-territorial 5G systems >
<Cyril MICHEL>
<THALES S.A.>
<FS_5GET> Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: <FS_5GET> Progress
Progress made at this meeting
  Skeleton set-up
  Scope, overview added
  References, definition initiated
  Overview of territories affected by regulatory requirements on communication (and details)
Work/Study Item Completion: 20%
Controversial issues
  No
Notes: 1

## Slide 3: < FS_5GET > Planning
Planning for subsequent meetings
  SA1#92-1 (2020‑11‑09): <SID 80%>
    3GPP Services/features affected by extra-territoriality
    5G ET UE location related used use cases
    5G ET Network location related use cases
  SA1#92bis-2(2021‑01‑11): <WID 100%>
    Guidelines
Teleconferences to be organised in the mean time.
Notes: 1

## Slide 4: <FS_5GET> Completion Date
Current expected completion dates:
  For information: SA#90 (Dec. 2020)
  For approval: SA#91 (Mar. 2021)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? <y>
  If yes, previous target completion dates:
    For information: <Sep.2020> SA#89
    For approval: <Dec.2020> SA#90
Notes: 1

## Slide 5: < FS_5GET> History
This WI has been <approved> at <SA1#88/SA#86>
  <Approved> WID is in tdoc <S1-193615 / SP-191042>
History of completion rates
  SA1#91e-1 (2020‑08‑24): <10%>
  <Until start of WI>
Notes: 1