## Slide 1: FS_OffNetRail Status Update Study on Off-Network for Rail
Guillaume Gach
UIC
880036 FS_OffNetRail Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 February – 4 March 2021
Notes: 1

## Slide 2: FS_OffNetRail Progress
Progress made at this meeting
  4 new and updated UC were approved
  1 issue identified (i.e. MCX support), to be assessed
Work/Study Item Completion: 50%
Controversial issues
  Scope has been restricted to SA1 realm (excluding feasibility study and restrict the study to identification of limitations, missing requirements and gaps in existing functionalities supported by 3GPP)
Notes: 1

## Slide 3: FS_OffNetRail Planning (1/2)
Planning for subsequent meetings
  SA1#94e (12 – 21 May 2021): <70%>
    Refine existing UC (e.g. traffic characteristics of virtual coupling, ATO/ATP)
    Derive limitations, missing requirements and gaps in existing functionalities supported by 3GPP
    Identified new issues from existing UC
  SA1#95 (23 – 27 Aug 2021): <80%>
    Derive limitations, missing requirements and gaps in existing functionalities supported by 3GPP
    Identified new issues from existing UC
    Consolidate potential requirements
Notes: 1

## Slide 4: FS_OffNetRail Planning (2/2)
Planning for subsequent meetings
  SA1#96 (15 – 19 Nov 2021): <100%>
    Consolidate potential requirements
    Conclude on the outcome of the study
    Remove the Off-Network use cases from TR 22.889
Notes: 1

## Slide 5: Work plan between meetings
Email discussions
  Discussion on use cases (focus on traffic characteristics) between SA1 meetings
  Involved all partners including Korean Rail community
  Preparation or one-to-one calls could be considered
Notes: 1

## Slide 6: FS_OffNetRail Completion Date
Current expected completion dates:
  For information: SA#93 (09/2021)
  For approval: SA#93 (09/2021)
Have these dates been changed at this meeting? Y
  For information: SA#94 (12/2021)
  For approval: SA#94 (12/2021)
Notes: 1

## Slide 7: FS_OffNetRail History
This WI has been agreed/approved at SA1#90e / SA#88e
  Agreed/Approved WID is in tdoc S1-202244 / SP-200572
History of completion rates
  SA1#90e (18-22 May 2020): 0%
  SA1#91e (24 Aug-2 Sep 2020): 10%
  SA1#92e (10-20 Nov 2020): 30%
  SA1#93e (22 Feb-4 Mar 2021): 50%
Notes: 1