## Slide 1: <FS_Ranging> Status Update <Study on Ranging-based Services>
<Xiaowei jiang>
<Xiaomi>
<FS_Ranging> Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 February - 04 March 2021
Notes: 1

## Slide 2: <FS_Ranging> Progress
Progress made at this meeting
  Definition and KPIs update
  Agree the following new use cases:
    power efficient ranging operation
    Immersive sound based on multiple-UE ranging
    Object Finding and Tracking
    clustering of devices
    Tracking of devices
    remote Access Right authorization
    Sharing content to a particular UE
  Add consolidated requirements based on requirements from TR22.855 0.2.0
  Add conclusions and recommdations
Work/Study Item Completion: 85%
Controversial issues
  None
Notes: 1

## Slide 3: < FS_Ranging> Planning
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#94e (2021‑05‑10): <SID 100%>
    TR corrections
    Finish Consolidated requirements
  <Until close of WI as defined in WID>
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Pre-meeting Call
  Consolidated requirements
Notes: 1

## Slide 5: <FS_Ranging> Completion Date
Current expected completion dates:
  For information: SA#90 (Dec. 2020)
  For approval: SA#91 (Mar. 2021)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 6: < FS_Ranging> History
This WI has been <approved> at <SA1#90e/ SA#88e>
  <Approved> WID is in tdoc <S1-202304 / SP-200575>
History of completion rates
  SA1#91e(2020‑08‑24): <40%>
  SA1#92e(2020‑11‑10): <80%>
  <Until start of WI>
Notes: 1