## Slide 1: FS_PIN status report Study on Personal IoT Networks
Adrian Buckley
vivo Mobile Communications Co Ltd
FS_PIN Rapporteur
3GPP TSG-SA WG1 Meeting #95-e
Electronic Meeting, 23 August – 2 September 2021
Notes: 1

## Slide 2: FS_PIN Progress
Progress made at this meeting
  SA1#94e-bis
    Consolidated requirements added
    Conclusions
    Definition cleanup
    Cleanup and clarification on number of potential requirements
  SA1#95e
    Missing consolidated requirements added
    Addition of missing potential requirement to allow UE to request to join a PIN
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_PIN Planning
Planning for subsequent meetings
  None 100% complete
Notes: 1

## Slide 4: Work plan between meetings
None 100% complete
Notes: 1

## Slide 5: FS_PIN Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: 12/2020 SA#90
    For approval: 03/2021 SA#91
Notes: 1

## Slide 6: FS_PIN History
This WI has been agreed at SA1#90e / SA#88
  Agreed WID is in tdoc S1-202287 / SP-200592
History of completion rates
  SA1#91e (08/2020): 15%
  SA1#92e (11/2020): 45%
  SA1#93e (02-03/2021): 75%
  SA1#94e (5/2021): 90%
  SA1#94e-bis (07/2021): 97%
  SA1#95e (08/2021): 100%
Notes: 1