## Slide 1: FS_RAILSS Status Update Study on Supporting of Railway Smart Station Services
Andrew Min-gyu Han
Hansung University
FS_RAILSS Rapporteur
3GPP TSG-SA WG1 Meeting #95e
Electronic Meeting, 23 Aug – 2 Sep 2021
Notes: 1

## Slide 2: FS_RAILSS Progress
Progress made at this meeting
  Definition and a usecase are added
Work/Study Item Completion: 35%
Controversial issues
  None
Notes: 1

## Slide 3: FS_RAILSS Planning
Planning for subsequent meetings
  SA1#95+1: Cancelled
  SA1#95+2 (Feb 2022): 80%
    Define use cases, deduce requirements and analysis their gaps
  SA1#95+3 (May 2022): 100%
    Evaluate the requirements and analysis their gaps
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Define use cases, discuss on potential requirements and analysis their gaps
Telephone conference
  TBD
Notes: 1

## Slide 5: FS_RAILSS Completion Date
Current expected completion dates:
  For information: SA#98 (05/2022)
Have these dates been changed at this meeting? no
Notes: 1

## Slide 6: FS_RAILSS History
This WI has been approved at SA#85
  Approved WID is in tdoc SP-190838
History of completion rates
  SA1#88-1 (08/2019): 0%
  SA1#92-2 (11/2020): 15%
  SA1#93-3 (03/2021): 30%
  SA1#95-4 (09/2021): 40%
Notes: 1