## Slide 1: FS_OffNetRail Status Update Study on Off-Network for Rail
Guillaume Gach
UIC
880036 FS_OffNetRail Rapporteur
3GPP TSG-SA WG1 Meeting #95-e
Electronic Meeting, 23 Aug –2 Sep 2021
Notes: 1

## Slide 2: FS_OffNetRail Progress
Progress made at this meeting
  2 updated UC were approved
  Conclusion and recommendations were completed (identifications of limitations, missing requirements and gaps in existing functionalities supported by 3GPP is further delayed, to be performed by external bodies)
  Presentation of Specification to TSG SA is ready for information
Work/Study Item Completion: 90%
Controversial issues
  None
Notes: 1

## Slide 3: FS_OffNetRail Planning
Planning for subsequent meetings
  SA1#96 (15 – 19 Nov 2021): <100%>
    Consolidate potential requirements which are FFS
Notes: 1

## Slide 4: Work plan between meetings
Email discussions
  Discussion on requirements which are FFS
  Check how to handle notes of section 5 (notes to figures on performance requirements)
  Clean up TR 22.990 (sections 6 & 7)
  Involved all partners including Korean Rail community
  Preparation or one-to-one calls could be considered
Notes: 1

## Slide 5: FS_OffNetRail Completion Date
Current expected completion dates:
  For information: SA#94 (12/2021)
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_OffNetRail History
This WI has been agreed/approved at SA1#90e / SA#88e
  Agreed/Approved WID is in tdoc S1-202244 / SP-200572
History of completion rates
  SA1#90-e (18-22 May 2020): 0%
  SA1#91-e (24 Aug-2 Sep 2020): 10%
  SA1#92-e (10-20 Nov 2020): 30%
  SA1#93-e (22 Feb-4 Mar 2021): 50%
  SA1#94-e (10-20 May 2021): 50% (SID not addressed)
  SA1#94bis-e (4-12 July 2021): 50% (SID not addressed)
Notes: 1