## Slide 1: FS_PALS Status Update Study on 5G Networks Providing Access to Localized Services
Lola Awoniyi-Oteri
Qualcomm
FS_PALS Rapporteur
3GPP TSG-SA WG1 Meeting #95e
Electronic Meeting, August 23-September 02 2021
Notes: 1

## Slide 2: FS_PALS Progress
Progress made at the SA1 94bis-e meeting
  Agreed consolidation of some potential requirements
Progress made at this meeting (SA1 95e)
  Agreed consolidation of remaining potential requirements
Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_PALS Planning
None
Notes: 1

## Slide 4: Work plan between meetings
None
Notes: 1

## Slide 5: FS_PALS Completion Date
Current expected completion dates:
  For approval: SA#93 (09/2021)
Have these dates been changed at this meeting? no
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
Notes: 1

## Slide 6: FS_PALS History
This SI has been approved at SA#89e (Sep 2020)
  Approved SID is in tdoc SP-200799
History of completion rates
  SA1#92e (Nov 2020): 35%
  SA1#93e (Feb-Mar 2021): 77%
  SA1#94e (May 2021): 95%
  SA1#94bis-e (July 2021): 97%
  SA1#95e (August 2021): 100%
Notes: 1