## Slide 1: FS_VMR Status Update Study on vehicle-mounted relays
Francesco Pica
Qualcomm
FS_VMR Rapporteur
3GPP TSG-SA WG1 Meeting #95e
Electronic Meeting, Aug 23 – Sep 02 2021
Notes: 1

## Slide 2: FS_VMR Progress
Progress made at the S1 94e-bis meeting
  Agreed first set of consolidated requirements
  Agreed TR conclusions
Progress made at this meeting
  Finalized consolidated requirements
  TR sent to SA for approval
Study Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 3: FS_VMR Planning
Planning for subsequent meetings
  None
Notes: 1

## Slide 4: Work plan between meetings
None
Notes: 1

## Slide 5: FS_VMR Completion Date
Current expected completion dates:
  For approval: SA#93 (09/2021)
Have these dates been changed at this meeting? no
Notes: 1

## Slide 6: FS_VMR History
This SI has been approved at SA#89e
  Approved SID is in tdoc SP-200798
History of completion rates
  S1-94e-Bis (July 2021): 95%
  S1-94e (May 2021): 85%
  S1-93e (Feb 2021): 60%
  S1-92e (Nov 2020): 35%
Notes: 1