## Slide 1: PIRATES status report Personal IoT and Residential networks Service Requirements
Adrian Buckley
vivo Mobile Communications Co Ltd
PIRATES Rapporteur
3GPP TSG-SA WG1 Meeting #95-e
Electronic Meeting, 23 August – 2 September 2021
Notes: 1

## Slide 2: PIRATES Progress
Progress made at this meeting
    TS 22.261, following CRs
      CR#0533 5G LAN related requirements from FS_Resident
      CR#0534 Application Server requirements from FS_Resident
      CR#0535 Definitions and abbreviations
      CR#0536 General introduction
      CR#0539 Requirements
Work/Study Item Completion: 85%
Controversial issues
  None
Notes: 1

## Slide 3: PIRATES Planning
Planning for subsequent meetings
  SA1#96e (Nov 2021): 100%
    CRs to finish adding requirements
    CR on definition of “non 3GPP device”
    Cleanup CRs if needed.
Notes: 1

## Slide 4: Work plan between meetings
Email / conference call coordination
  Identify and document missing requirements from FS_PINs and FS_RESIDENT.
  Definition of “non 3GPP device”
  Other issues
Notes: 1

## Slide 5: PIRATES Completion Date
Current expected completion dates:
  For completion: SA#94 (12/2021)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: PIRATES History
This WI has been agreed at SA1#95e / SA#93e
  Agreed WID is in tdoc S1-213263 / SP-21AAAA
History of completion rates
  SA1#95e (08/2021): 85%
Notes: 1