## Slide 1: PALS Status Update Work Item on 5G Networks Providing Access to Localized Services
Lola Awoniyi-Oteri
Qualcomm
PALS Rapporteur
3GPP TSG-SA WG1 Meeting #95e
Electronic Meeting, August 23 – September 02, 2021
Notes: 1

## Slide 2: PALS Progress
Progress made at this meeting
  Agreed introduction of PALS normative requirements into TS 22.261
Work Item Completion: 95%
Controversial issues
  None
Notes: 1

## Slide 3: PALS Planning
Planning for subsequent meetings
  SA1#96e (November 2021): 100%
    possible addition of informative annex to TS 22.261 (from Annex A in TR 22.844)
    Possible clean-ups/alignment corrections
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies
  To be moderated by the rapporteur
Notes: 1

## Slide 5: PALS Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? no
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#xx
    For approval: <mm/yyyy> SA#xx
Notes: 1

## Slide 6: PALS History
This WI has been approved at SA#92 (June 2021)
  Agreed WID is in Tdoc SP-210588
History of completion rates
  SA1#94e (May 2021): 0%
  SA1#95e (August 2021): 95%
Notes: 1