## Slide 1: SEI Status Update 5G Smart Energy and Infrastructure
Xia Xu
China Telecom
SEI Rapporteur
3GPP TSG-SA WG1 Meeting #95e
Electronic Meeting, 23 Aug –2 Sep 2021
Notes: 1

## Slide 2: SEI Progress
Progress made at this meeting
    9 CRs were agreed.
      5 CRs for TS22.104 in introduction of SEI KPIs and introduction of Smart Energy Infrastructure Requirements
      4 CRs for TS22.261 in introduction of Smart Energy Infrastructure Requirements and addition of requirements for Confidentiality in 5GS
Work/Study Item Completion: 90%
Controversial issues
  NONE
Notes: 1

## Slide 3: SEI Planning
Planning for subsequent meetings
  SA1#96e (11/2021): 100%
    Additional works on TS 22.104 and TS 22.261
Notes: 1

## Slide 4: SEI Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 5: SEI History
This WI has been approved at SA1#94e
  Approved WID is in tdoc S1-202276 /SP-200574
History of completion rates
  SA1#94e-bis (07/2021): 0%
  SA1#95e (08/2020): 90%
Notes: 1