## Slide 1: AMMT Status Update AI/ML Model Transfer in 5GS
Jia SHEN
OPPO
AMMT Rapporteur
3GPP TSG-SA WG1 Meeting #95-e
Electronic Meeting, 23 Aug –2 Sep 2021
Notes: 1

## Slide 2: AMMT Progress
Progress made at this meeting
    New clause in TS 22.261 “6.x AI/ML model transfer in 5GS” for description and functional requirements was agreed.
    New clause in TS 22.261 “7.x KPIs for AI/ML model transfer in 5GS” for performance requirements was agreed.
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 3: AMMT Planning
  SA1#96-e (11/2021): 100%
    Normative works on TS 22.261
    Resolve the TBD in the requirement clauses
    Potentially adding an Annex for AMMT use cases
Notes: 1

## Slide 4: AMMT Completion Date
Current expected completion dates:
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 5: AMMT History
This WI has been approved at SA1#94-e
Approved WID is in tdoc S1-211365
History of completion rates
  SA1#94e (05/2021): 0%
Notes: 1