## Slide 1
Preparations for SA1#97e - Slides presented during the calls of 13/01/22 and 14/01/22-
S1-220009

## Slide 2: Time Line –Stage 1 Rel-19
The proposed time for Rel-19 Stage 1 endorsed in SA1#96e was presented in SP-211533. The intention was to inform SA of the planning that SA1 will follow. Discussions about Rel-19 timeline in SA will start in March or June 2022. SA1 will modify its planning, if needed, according to the results of those discussions.

## Slide 3
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Reminder on Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%
SA1 Rel-19 calendar: Rel-18 deadlines have a 7-TSG shift compared to Rel-17. So, if we do the same …:
Rel-19 Stage 1 80% is TSG#100 (June 2023)
Rel-19 Stage 1 100 % is TSG#101 (Sep 2023)

## Slide 4: Rel-19 content
New system:
  Window of “officially” presenting studies (2 meetings)
    SA1#96e (Nov) and SA1#97e (Feb) Meetings
  Window of agreeing studies (2 meetings)
    SA1#97 (Feb) and SA1 #98e (May)
  Exceptions may be possible (if consensus in SA1)
Goal is to limit SA1 Rel-19 to ~ 12 study items from a SA1 workload perspective
SA 1 leadership will evaluate the number of agreed R19 SIDs after the May meeting and will:
  Announce if SID prioritization is needed (Ad-hoc short meeting – July 2022)
  Describe how prioritization will be done (all Rel-19 studies)
If needed:
  Ad-hoc meeting to finish some studies (Q1 2023)

## Slide 5
SA1 Content def.
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
98bis
= ad-hoc on prioritisation if needed
101
102
103
100
99
98
97
Stage 1 80%
SA1 Content def.
SIDs presentation
SIDs agreement
98bis
= ad-hoc on prioritisation if needed
SA1 Content def.
Stage 1 80%
98bis
= ad-hoc on prioritisation if needed
100bis
= ad-hoc if needed

## Slide 6: SA1#97e
Plan for SA1#97e:
  CCs Monday and Tuesday: Presentation of SIDs. (please provide 3-4 slides per SID).
  CC Wednesday: LSs and General Topics (Rel18 and Pre-Rel18 CRs).
  CC Thursday: Green light meeting for SIDs.
    – SIDs with consensus can be agreed.
    – SIDs not ready to be agreed will still be discussed the rest of the meeting and “possibly” agreed during CC on Thursday 24th.
By Thursday 17th 23:00, new threads for documents regarding Agreed SIDs (skeletons, introduction, first use case, e.g.) [BLOCK B].
Documents regarding SIDs not agreed during Thursday 17th CC will be automatically noted.

## Slide 7
Wednesday
16 Feb
Tuesday
15 Feb
Thursday
17 Feb
Tuesday
22 Feb
Saturday
Sunday
Meeting start
Sunday 11PM
Meeting end
Thursday 4.00PM
All times in UTC
Sunday 11PM
SA1#97e timeline
1.30PM-3.30PM
2 hours session
1.00PM-4.00PM
3 hours session
GLOBAL
BLOCK B
11AM
11PM
Objections
11 AM
Monday
21 Feb
Friday 11PM
SIDs presentation
Monday
14 Feb
4 Mar
Meeting on hold
Wednesday
23 Feb
Thursday
24 Feb
Friday
18 Feb
NO CALL
Start
Block B
Final Ver.
Block B & Global
Start
Global
Global = SIDs discussions, LSs, etc.
Block B = contributions on agreed SIDs (if any)
NO CALL
11PM
LS discussion
green light
(to agree SIDs)